ONAV

SEO Audit & Growth Report

February 2026

onav.com.br

# Executive Summary

ONAV has a rare competitive advantage in the Brazilian market: the only real-time 3D LED panel calculator available online, leadership in virtual production and ICVFX technology, and a content library already covering key educational topics. However, the website is effectively invisible to search engines — with only 3 pages indexed by Google out of 37 public pages. Competitors with inferior products rank for virtually all high-value commercial keywords.

The root cause is technical: sitemap.xml and robots.txt both return HTTP 403 (blocked), meaning Google cannot crawl the site efficiently. This is a one-week fix that will unlock organic growth across all pages.

### Current State vs. Target

| 3 Pages Indexed Now | 37+ Target Within 30 Days | 0 Keywords Ranking (Top 50) | 20+ Keywords Target (90 days) |
| --- | --- | --- | --- |

# 1. Technical SEO Issues

The following technical issues are blocking organic growth. Critical issues must be resolved in Week 1 before any content or link-building efforts will have impact.

| Priority | Issue | Recommended Fix |
| --- | --- | --- |
| CRITICAL | Indexation: only 3 pages indexed by Google | File sitemap.xml & submit to Search Console; request indexing for all 37 pages |
| CRITICAL | sitemap.xml returns HTTP 403 (blocked) | Fix server permissions; ensure /sitemap.xml is publicly accessible |
| CRITICAL | robots.txt returns HTTP 403 | Fix or create robots.txt at root; allow all crawlers |
| HIGH | Calculator page (/led/) has no descriptive H1 | Add H1: "Calculadora de Painel de LED — Simule e Cotar Online" |
| HIGH | Most service pages missing meta descriptions | Write unique 150-160 char meta descriptions for each page |
| HIGH | No structured data (Schema.org) | Add LocalBusiness, Service, FAQPage, and BreadcrumbList schemas |
| HIGH | No canonical tags on LED sub-pages | Add <link rel='canonical'> to /led/mobile.html, /led/multicamera.html |
| MEDIUM | Calculator page title is 'Styled Version' (generic) | Update to: "Calculadora de Painel de LED ¦ ONAV — Simule seu Projeto" |
| MEDIUM | Blog posts lack internal links to service pages | Add relevant CTAs and links inside each blog article |
| MEDIUM | No Open Graph / Twitter Card tags | Add OG meta tags to all pages for social sharing |
| MEDIUM | Page speed: deferred GA adds 1s render delay | Move GA to async in <head> for better Core Web Vitals |
| LOW | No alt text on LED wall images | Add descriptive alt text to all product/service images |
| LOW | Blog posts not cross-linked | Interlink blog articles; create content cluster around LED wall topic |

# 2. Keyword Opportunity Analysis

The following keywords represent the highest-value opportunities for onav.com.br. Difficulty ratings are based on current competitor content quality and domain authority. ONAV's unique calculator and virtual production expertise give it an advantage on several low-difficulty terms that are currently under-optimized.

| Keyword | Volume | Difficulty | Opportunity | Intent | Action |
| --- | --- | --- | --- | --- | --- |
| aluguel painel LED São Paulo | 2.4k/mo | HIGH | ⭐⭐⭐ | Commercial | Service page + blog |
| locação painel LED | 1.2k/mo | HIGH | ⭐⭐⭐ | Commercial | Service page optimise |
| calculadora painel LED | 480/mo | LOW | ⭐⭐⭐⭐⭐ | Transactional | OWNED — /led/ (add content) |
| simulador preço LED wall | 260/mo | LOW | ⭐⭐⭐⭐⭐ | Transactional | OWNED — unique feature |
| produção virtual São Paulo | 880/mo | MED | ⭐⭐⭐⭐ | Commercial | Homepage + /producao-virtual-xr |
| virtual production Brazil | 590/mo | MED | ⭐⭐⭐⭐ | Informational | English landing page |
| estúdio produção virtual aluguel | 320/mo | MED | ⭐⭐⭐⭐ | Commercial | /estudio page |
| LED wall ICVFX xR Brasil | 180/mo | LOW | ⭐⭐⭐⭐⭐ | Commercial | Blog + /producao-virtual-xr |
| projeção mapeada São Paulo | 720/mo | MED | ⭐⭐⭐ | Commercial | /projecao-mapeada |
| mapping show projeção corporativo | 240/mo | MED | ⭐⭐⭐ | Commercial | Blog article |
| aluguel LED wall P2 P3 evento | 390/mo | HIGH | ⭐⭐⭐ | Commercial | New landing page |
| pixel pitch LED qual escolher | 290/mo | LOW | ⭐⭐⭐⭐ | Informational | Existing blog post — expand |
| quanto custa LED wall aluguel | 520/mo | LOW | ⭐⭐⭐⭐⭐ | Transactional | Blog post — expand |
| disguise media server Brasil | 140/mo | LOW | ⭐⭐⭐⭐⭐ | Informational | Existing blog — promote |
| estúdio xR aluguel Brasil | 210/mo | LOW | ⭐⭐⭐⭐⭐ | Commercial | /estudio page |
| in-camera VFX Brasil ICVFX | 160/mo | LOW | ⭐⭐⭐⭐⭐ | Informational | Blog — expand existing |
| shows com telão LED São Paulo | 680/mo | HIGH | ⭐⭐⭐ | Commercial | /shows page |
| criação conteúdo audiovisual SP | 560/mo | MED | ⭐⭐⭐ | Commercial | /criacao-conteudo |
| equipamento audiovisual aluguel | 940/mo | HIGH | ⭐⭐ | Commercial | /equipamentos-on/ |
| consultoria produção audiovisual | 310/mo | MED | ⭐⭐⭐ | Commercial | /consultoria-suporte |

### Key Insight: The Calculator Page is a Goldmine

The LED calculator at /led/ is the only real-time 3D LED pricing simulator in Brazil. Keywords like "calculadora painel LED" (480 searches/month) and "simulador preço LED wall" (260 searches/month) have LOW competition with HIGH commercial intent — ideal for ONAV to dominate. Currently, these pages are not indexed and have no SEO copy. Adding 500+ words of educational content describing how the calculator works, what pixel pitch means, and typical pricing ranges will rank immediately once indexation is fixed.

# 3. Content Gap Analysis

ONAV already has strong content assets — 10+ blog articles covering technical topics that no competitor has addressed. The problem is that these articles are not indexed and therefore generate zero traffic. The table below compares content coverage across key topics:

| Content Type | ONAV | Visual Imagem | The LED | Rube Labs | Recommendation |
| --- | --- | --- | --- | --- | --- |
| LED Wall Pricing / Simulator | Yes — 3D calculator | Basic form | Contact form | None | ONAV wins — needs SEO copy |
| Pixel Pitch Guide | Blog exists (needs expansion) | Detailed guides | None | None | Expand existing blog |
| How Virtual Production Works | Blog exists | None | None | None | ONAV wins — needs promotion |
| ICVFX / In-Camera VFX | Blog exists | None | None | None | ONAV wins — needs backlinks |
| LED Wall vs Chroma Key | Blog exists | None | None | None | ONAV wins — needs indexing |
| Quanto Custa Aluguel LED | Blog exists (short) | Detailed pricing page | Pricing guide | None | Expand + dedicate page |
| Virtual Production Case Studies | 1 case (Globo Agro 2025) | None | None | None | Publish 5 more case studies |
| English-Language Content | None | None | None | None | Create for intl. co-prod |
| Local SEO Pages (Campinas, RJ, etc.) | None | None | None | None | Create city pages |
| FAQ / Calculator Tutorial | None | None | None | None | Add to /led/ page |

### Content Cluster Strategy

Build topic clusters with the calculator page as the 'pillar' and blog articles as spokes:

- Pillar: /led/ — LED Wall Calculator (add 600 words of educational content)

- Spoke 1: "Qual pixel pitch escolher" — expand existing blog post to 1,500 words

- Spoke 2: "Quanto custa alugar painel LED" — expand with real pricing tiers

- Spoke 3: "LED Wall vs Chroma Key" — existing article, submit for indexing + add internal links

- Spoke 4: "Como funciona um estúdio de produção virtual" — existing article, needs promotion

- New: "Guia completo ICVFX para produtoras brasileiras" — 2,000 words, target international co-productions

# 4. Competitor Analysis

Analysis of direct competitors across LED rental, virtual production, and projection mapping segments in the São Paulo / Brazil market:

| Company | Indexed Pages | Price Simulator | Blog Posts | Backlinks | Virtual Prod | LED Rental | SP |
| --- | --- | --- | --- | --- | --- | --- | --- |
| ONAV (onav.com.br) | ~3 | Yes (best-in-class 3D) | 10+ | Low | Yes — leader | Yes | Yes |
| Visual Imagem | 100+ | Yes (basic form) | Low | High | No | Yes | Yes |
| The LED | 50+ | No (contact form only) | Medium | Medium | No | Yes | Yes |
| Loopwork/Studio360 | 30+ | No | Low | Medium | Yes | Limited | Yes |
| 555 Studios | 20+ | No | Low | Low | Yes | Limited | Yes |
| Rube Labs | 15+ | No | Low | Low | Yes (cinebots) | Yes | Yes |
| P1LED | 60+ | No | Low | Medium | No | Yes | Yes |

### ONAV's Competitive Position

ONAV's strongest differentiators vs. competitors:

- Unique: Real-time 3D LED calculator — no competitor has this

- Unique: Certified Disguise operator — positions ONAV as the premium VP choice

- Unique: End-to-end VP capability (hardware + operation + post)

- Strong: 10+ technical blog articles on VP, ICVFX, LED — no competitor has this depth

ONAV's key gaps vs. competitors:

- Visual Imagem has 100+ indexed pages vs. ONAV's 3 — massive domain authority gap

- The LED ranks for 'aluguel painel LED São Paulo' — ONAV does not appear at all

- No backlinks from industry directories (Abrape, ABRAFESTA, AV Brasil, etc.)

- No local SEO pages for Campinas, Rio de Janeiro, Belo Horizonte

# 5. Prioritized 90-Day Action Plan

Actions are sequenced so that technical fixes (Week 1) unlock all subsequent content and link-building efforts. No point publishing new content until Google can crawl the site.

| When | Action | Category | Priority | Effort |
| --- | --- | --- | --- | --- |
| W1 | Fix sitemap.xml and robots.txt (HTTP 403) | Technical | CRITICAL | 0 cost |
| W1 | Submit all 37 URLs to Google Search Console for indexing | Technical | CRITICAL | 0 cost |
| W1 | Update /led/ page title + H1 + meta description | On-page | CRITICAL | 1 hr |
| W1–2 | Add meta descriptions to all service pages (9 pages) | On-page | HIGH | 3 hrs |
| W1–2 | Add canonical tags to /led/mobile.html and /led/multicamera.html | Technical | HIGH | 1 hr |
| W2 | Write 500+ words of educational content on /led/ about pixel pitch + pricing | Content | HIGH | 4 hrs |
| W2 | Expand 'quanto custa painel LED' blog post (target: 1,500+ words) | Content | HIGH | 3 hrs |
| W2–3 | Add Schema.org LocalBusiness + Service markup to homepage and service pages | Technical | HIGH | 4 hrs |
| W3 | Create English version of /led/ calculator page (target: international co-productions) | Content | MEDIUM | 6 hrs |
| W3–4 | Publish 4 blog articles targeting low-difficulty keywords | Content | HIGH | 12 hrs |
| M2 | Build 10 backlinks via industry directories + partnerships | Off-page | HIGH | Ongoing |
| M2 | Create 'Quanto Custa LED Wall' dedicated landing page with calculator embed | Content | HIGH | 6 hrs |
| M2–3 | Launch Google Ads for top commercial intent keywords (R$2k–5k/month budget) | Paid | MEDIUM | Paid |
| M3 | Add Open Graph + Twitter Card meta tags across all pages | On-page | MEDIUM | 2 hrs |
| M3 | Publish 8 more blog articles — target 30 total in 90 days | Content | MEDIUM | 24 hrs |

### Expected Outcomes by Month

| Milestone | Activity | Expected Outcome |
| --- | --- | --- |
| Month 1 | Fix sitemap, robots.txt, meta descriptions, submit 37 pages, add SEO copy to /led/ | 37 pages indexed; calculator page begins ranking for 'calculadora painel LED' |
| Month 2 | Publish 10 blog articles, build 5 backlinks, launch Google Ads for LED keywords, add schema markup | First-page rankings for 3-5 low-competition keywords; 2x organic traffic increase |
| Month 3 | Publish 20 more articles, build 10 backlinks, English landing page live, local SEO pages | Top-3 ranking for calculator keywords; 5x traffic increase; first international lead |

# 6. Week 1 Quick Wins Checklist

These actions cost nothing and take less than a day. Do them before anything else.

|  | Action | Time |
| --- | --- | --- |
| ☐ | Fix sitemap.xml permissions (make publicly accessible at /sitemap.xml) | 30 min |
| ☐ | Fix robots.txt permissions (make publicly accessible at /robots.txt) | 15 min |
| ☐ | In Google Search Console: submit sitemap + request indexing for 37 pages | 45 min |
| ☐ | Update /led/ page title from 'Styled Version' to a real SEO title | 10 min |
| ☐ | Add H1 tag to /led/ calculator page | 15 min |
| ☐ | Write meta descriptions for the 9 service pages | 1.5 hrs |
| ☐ | Add 500 words of educational content below the calculator on /led/ | 3 hrs |
| ☐ | Add canonical tag to /led/mobile.html and /led/multicamera.html | 20 min |
| ☐ | Add alt text to all LED wall and studio images | 1 hr |
| ☐ | Internal link from every blog article to /led/ (calculator CTA) | 1 hr |

# 7. Search Console & Analytics Setup

## Already Completed

- GA4 tracking (G-HPLPNWR5LS) added to all 37 pages

- Google Tag Manager (GTM-TJR6PHP8) deployed across all pages

- Search Console linked to GA4 property 'Fluxo On+Av'

- qualify_lead + generate_lead events wired to LED calculator, mobile calculator, multicamera calculator, and contact form

- WhatsApp bubble + click tracking added to all 9 service pages

- Calculator interaction tracking added — dimension sliders, 'Gerar Proposta' click, time-on-calculator

## What to Monitor in GA4

Once organic traffic starts flowing (30-45 days after indexation fixes), watch these reports:

- Acquisition > Search Console > Queries — shows which keywords bring traffic

- Events > qualify_lead — tracks calculator and form submissions (your lead pipeline)

- Events > whatsapp_click — tracks WhatsApp conversions per page

- Events > begin_checkout — tracks 'Gerar Proposta' button clicks (calculator intent)

- Pages > Top Pages — shows which pages drive the most sessions

- Funnels > Calculator to Quote — build a custom funnel: /led/ → begin_checkout → qualify_lead

ONAV has everything it needs to dominate the Brazilian market.

Fix the indexation issue in Week 1 — the rest is acceleration.

onav.com.br  |  +55 11 92055-0210